Agile Team Charter – LaunchPad.dev

1. Team Purpose & Vision

Team Mission:

To develop LaunchPad.dev, a student-focused career acceleration platform that helps final-year ICT students transition from academic learning to employment.

Problem Statement:

We are addressing the gap between academic knowledge and real-world job readiness for final-year ICT students and recent graduates in Cape Town who lack portfolios, interview skills, and industry connections.

Vision Statement:

To become the leading student career acceleration platform in Cape Town, empowering ICT graduates with real-world skills, industry exposure, and job readiness.

Success Definition:

We will consider this project successful if:

- All deliverables are completed before deadlines (1 April & 8 May)

- The solution is realistic, structured, and feasible

- We receive positive lecturer feedback and strong marks

- The business idea is validated and aligned with real student needs

Product / Service Deliverables:

- Portfolio Builder

- Mock Interview Arena

- Mentor Matching System

- CV & GitHub Audit Tool

2. Team Members & Roles

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Reotshepile Stock | Agile Lead (Scrum Master) | Oversees progress, facilitates Agile process, removes blockers |
| Lucky Twala | Technical & Feasibility Lead | Ensures technical feasibility, supports Agile practices, provides technical input |
| Qhubekani Shandu | Developer / Research Lead | Conducts research, improves business idea, creates diagrams |
| Milani Sani | Tester / QA & Documentation | Performs quality checks, ensures accuracy, updates documentation |
| Pertunia Sifunda | Analyst / Marketing Lead | Conducts customer analysis, develops marketing strategy |

3. Ways of Working

3.1 Agile Framework

We will use Kanban methodology supported by Trello to manage tasks and workflow.

3.2 Agile Ceremonies

| Ceremony | Frequency | Purpose |
| --- | --- | --- |
| Daily Stand-up | Daily | Track progress and identify blockers |
| Sprint Planning | Start of sprint | Assign tasks and define goals |
| Review / Demo | End of sprint | Present completed work |
| Retrospective | End of sprint | Reflect and improve team performance |

4. Working Agreements

We agree to:

- Be punctual and prepared for all meetings

- Respect deadlines and time constraints

- Communicate clearly and respectfully

- Raise issues or blockers early

- Support each other as a team

- Commit to continuous improvement

5. Communication Plan

Primary Communication Channels

- Microsoft Teams

- WhatsApp Group

Response Time Expectations

- Academic hours: within 2–4 hours

- Urgent matters: within 1 hour

Remote Work Norms

- Attend all scheduled online meetings

- Stay active and responsive

- Participation is required (camera optional)

6. Decision-Making Process

- Primary approach: Consensus

- If unresolved: Agile Lead makes final decision after team input

Escalation Path

- Discuss within the team

- Escalate to Agile Lead (Reotshepile)

- Seek lecturer guidance if necessary

7. Goals & Milestones

SMART Goals

- Complete Agile Team Charter by 1 April 2026

- Develop full business concept and prototype by 8 May 2026

- Ensure 100% team participation

- Achieve a minimum of 70%+ final project mark

Milestones Timeline

- 1 April 2026 – Charter submission

- Mid-April 2026 – Research & validation complete

- End April 2026 – Prototype/design completed

- 8 May 2026 – Final submission

8. Definition of Done (DoD)

A task is considered complete when:

- Work is finished and reviewed

- Content is accurate and meets rubric requirements

- Document is properly formatted

- All team members approve

- Ready for final submission

9. Core Values & Agile Principles

Core Values

- Respect

- Transparency

- Accountability

- Trust

- Continuous learning

Agile Principles

- Individuals and interactions over processes and tools

- Working solutions over extensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a fixed plan

10. Risks & Constraints

Known Risks

- Poor time management

- Unequal participation

- Limited technical understanding

Dependencies

- Team collaboration

- Internet access

- Lecturer feedback

Constraints

- Tight deadlines (April–May)

- No funding (student project)

- Skill gaps in development and analysis

11. Review & Continuous Improvement

- Charter will be reviewed during retrospectives

- Last updated: 21 April 2026

12. Team Commitment

By participating in this project, we commit to the principles and agreements outlined in this charter.

| Name | Agreement |
| --- | --- |
| Reotshepile Stock | ✔ |
| Lucky Twala | ✔ |
| Qhubekani Shandu | ✔ |
| Milani Sani | ✔ |
| Pertunia Sifunda | ✔ |